## Slide 1
IMPULSE Kick-off Meeting / 16 December 2020
Gábor Németh, Allen Weeks
IMPULSE
WORK PACKAGE 2
Joint Development of ELI as an Integrated Organisation
IMPULSE has received funding from the European Union's Horizon 2020 Research and Innovation Programme under grant agreement No 871161

## Slide 2
WP2 High-level objectives
IMPULSE
1
2
3
4
5
6
IMPULSE has received funding from the European Union's Horizon 2020 Research and Innovation Programme under grant agreement No 871161
Description of work
Overview of Task 2.1 / 2.2
Schedule
Deliverables, Budget
Task 2.3 / 2.4 / 2.5

## Slide 3: WP2: Joint Development of ELI as an Integrated Organisation
IMPULSE
IMPULSE has received funding from the European Union's Horizon 2020 Research and Innovation Programme under grant agreement No 871161
ERIC
INDEPENDENT ORGANIZATIONS
SINGLE INTEGRATED
ORGANIZATION
SHARED
MANAGEMENT SYSTEM
INFORMATION SYSTEMS
EFFICIENCY
EXCELLENCE
SUSTAINABILITY
INTEGRATION OBJECTIVES
SUSTAINABLE OPERATIONS
CONSTRUCTION / INITIAL OPERATIONS
WP2 high-level objectives:
The primary non-scientific aim of IMPULSE is to ensure the successful Transition and Integration from Construction to Sustainable Operations.
Within this scope the main objective of WP2 is to ensure the development of ELI and transition to an integrated scientific organisation.
● Ensure that the governance and management of the transition period leading to integration is well regulated and controlled through the definition of access agreements with the organisations hosting the ELI Facilities;
● Design and implement management unity within ELI through the gradual roll-out of an integrated management system based on established international standards together with supporting IT systems;
● Define and plan the legal transition from agreements-based access to integrated operations.
WP2
ADDRESSED IN

## Slide 4: Description of Work
IMPULSE
IMPULSE has received funding from the European Union's Horizon 2020 Research and Innovation Programme under grant agreement No 871161
Focus on 3 major areas
1. Operating agreements
  Implement operational agreements for the Initial Operations period, signed between ELI ERIC and the Host Institutions.
  These agreements, supported by the respective Host Members, will enable ELI ERIC and the Host Institutions to organise access of users selected by using common standards..
2. ELI ERIC Management/IT system
  Conceptual design of ELI ERIC integrated Management System
  Rolling out the Management System locally at the facilities (including financial and reporting aspects)
  Analysis of requirements and partial implementation of supporting IT systems
  Trainings for systems implemented
3. Legal transition
  Preparation and support to the legal transition enabling ERIC to directly operate the Facilities
Initial Operations will be considered to be achieved when ELI’s integrated Management System will be fully operational.

## Slide 5: Task 2.1 – Implementation of agreements between ELI ERIC and ELI Facility hosting organizations (ELI-DC, ELI-ALPS, ELI Beamlines, ELI-NP)
IMPULSE
IMPULSE has received funding from the European Union's Horizon 2020 Research and Innovation Programme under grant agreement No 871161
As instruments will gradually come on-line at the Facilities, in order to enable access for users during the Initial Operations period, formal arrangements need to be established with the Host Countries, and/or the local institutions. These agreements are to define the conditions under which the ELI Facilities are made available.
The agreements should be consistent but need to be tailored to the distinctive characteristics of each ELI Facility and reflect the specific timing of their commissioning, their readiness for users and the integration level relative to ELI ERIC.
Each agreement will consist of two parts:
Outcome:
A common template for the agreements and effectively implement them to each of the individual Facilities.
The task will involve all ELI parties.
Main Agreement | Technical Annex(es)
Includes terms and conditions under which the Facilities are made available; Forms a legal basis for the agreement | Contains specific information for each ELI Facility, including definition of the exact technical scope, cost, and schedule/ milestones for systems to formally enter into ‘Operations’, including technical requirements, principles for technical acceptance and quality control. Reflects the Technical and Scientific Description of the ELI Facilities.

## Slide 6: Task 2.2 – Definition and launch of integrated management system for ELI (ELI-DC, ELI-ALPS, ELI Beamlines, ELI-NP)
IMPULSE
IMPULSE has received funding from the European Union's Horizon 2020 Research and Innovation Programme under grant agreement No 871161
The approach foreseen is to develop ELI’s Integrated Management System in compliance with the ISO standard.
Used by other research infrastructures in Europe, this approach is well suited to ELI as a structure for setting up the organisation and for pushing for quality conformity in the future.
Outcome:
The scope of this task is to prepare and implement the key policies foreseen in the ELI ERIC Statutes as well as implementing procedures.
This will be done through strong collaboration among the management staff of the ELI Facilities and ELI-DC.
All policies will be submitted for approval to the General Assembly.
PROCEDURES
RECORDS, GUIDELINES,
TEMPLATES, ETC.
RELATIVELY
STATIC
RELATIVELY
DYNAMIC
POLICIES
PROCESSES
ELI MANAGEMENT SYSTEM MANUAL
“What”
“How”
“Ambition
level”
ELI
Common
Common Or Facility Specific
Strategic level: document decided at the General Assembly level and amended only very seldomly
Tactical level: document decided at the Director General and management level; it can be adapted/added by the Director General and management
Operative level: such documents can be changed/adapted at the organisational level
Sub-operative level: (best practices, etc.): guidelines are meant to adapt the Procedures to local realities.

## Slide 7: Task 2.3/2.4/2.5 – ELI-ALPS/ELI Beamlines/ELI NP Design and implementation of resource management rules and processes, including cost standards, cost control processes, budgetary processes, IT infrastructure, training measures supporting the implementation of the management system and tools, legal transition from operating agreements-based operations to fully integrated operations where applicable (ELI-ALPS/ELI Beamlines/ELI NP)
IMPULSE
,
PROCEDURES
RECORDS, GUIDELINES,
TEMPLATES, ETC.
POLICIES
PROCESSES
SUPPORTING SYSTEMS
IMPULSE has received funding from the European Union's Horizon 2020 Research and Innovation Programme under grant agreement No 871161
The scope of the task is similar for the three ELI Facilities and is based on a common framework as defined under Task 2.2
Each facility will address these objectives individually to accommodate the specific characteristics of their relations to ELI ERIC
Broken into two groups
Part 1: Management system, Financial Rules
Part 2: Define legal framework and plan transition from agreements-based operations to integrated ones

## Slide 8: Task 2.3/2.4/2.5 Part 1: Management system, Financial Rules
IMPULSE
3 Sub-tasks:
Appropriate management practices and processes | Development and implementation of IT infrastructure supporting the integrated management of ELI | Definition and implementation of training measures supporting the implementation of the integrated management system
Define the appropriate regulations enabling budget definition and financial management during the transition phase. This will also include rules for the management of in-kind contributions. Establishment of clear resource management rules and processes, including cost standards, cost control processes and budgetary processes that are crucial for the successful implementation of the operating agreements. | Management integration and transition to operations requires supporting IT systems for information sharing and management of resources and risks within ELI. Align the strategies of the ELI Facilities in terms of IT “back-office” systems and networks to provide a unified environment to ELI staff and external users; Design and initial implementation of an Enterprise Resource Planning System for ELI. | The overall transition phase will require substantial training to facilitate the adoption of the evolving management conditions and supporting systems of the integrated organisation. An initial assessment of the training needs and of the timing of the training measures will be performed Training will be delivered and reviewed periodically.
Financial Rules ELI Cost Book (definition and adoption of standard costs) This task will involve participants from ELI-DC management and representatives of the ELI Facilities within the framework of a dedicated working group. The Administrative and Finance Committee will also be involved in an advisory role. | strategy and investment plan, to be approved by relevant stakeholders, initial implementation and deployment focusing on the core components of the ERP system | Training measures as deemed necessary, involving consultants wherever required. Some trainings will be common to all ELI staff, others customised to consider peculiarity of respective Facility. Training measures are to support a common corporate culture within the organization.
SUB-TASK
OBJECTIVE
OUTCOME

## Slide 9: Task 2.3/2.4/2.5 Part 2: Define legal framework and plan transition from agreements-based operations to integrated ones
IMPULSE
Preparation and implementation of legal measures to transition the ELI Facilities to integrated operations
The transition will be planned to define the conditions and timing of the making available of the ELI Facilities to the users.
Preparations will involve substantial due diligence and in collaboration among the ELI ERIC and the ELI Facilities.
Outcome:
Transition plan.
The timing when the ELI Facilities will be made available depends on the
  adoption of the management system,
  progress in the ramping-up of the facility, and the
  political readiness of each ELI Host Country.

## Slide 10: WP2: Joint Development of ELI as an Integrated Organisation
IMPULSE
IMPULSE has received funding from the European Union's Horizon 2020 Research and Innovation Programme under grant agreement No 871161
D2.1 – Proposed operating agreements between ELI ERIC and ELI hosting organisations (M6)
D2.2 – Financial rules, including in-kind management rules and first version of ELI cost book (M8)
D2.3 – ELI ERIC management and organisational concept (M8)
D2.4 – ELI ERIC statutory policies (M12)
D2.5 – Detailed requirements and implementation roadmap for ELI ERIC IT systems and ERP (M24)
D2.6 – Reports on roll-out of integrated management system (M24, M42)
D2.7 – Report on implementation of initial elements of ELI ERIC ERP system (M36)
D2.8 – Report on transition from operating agreements to fully integrated operations (M42)
D2.9 – Lessons learnt and revision of ELI integrated management system (M42)
WP2 Deliverables
 | WP2
Person months | 180
Personnel Costs | 927,999
Subcontracting | 0
Travel | 110,000
Equipment | 5,000
Other goods and services | 395,000
Total Other Direct Costs | 510,000
Total Direct Costs | 1,437,999
Indirect Costs | 359,500
Total Costs | 1,797,499
WP2 Budget
Participants | WP2
ELI-DC | 1,038,125
ELI-ALPS | 227,807
ELI Beamlines | 134,942
ELI-NP | 396,625
Total Costs | 1,797,499
Participants | WP2
ELI-DC | 67
ELI-ALPS | 42
ELI Beamlines | 11
ELI-NP | 59
Total person months | 179

## Slide 11: WP2 - Joint development of ELI as an integrated Organisation
IMPULSE
IMPULSE has received funding from the European Union's Horizon 2020 Research and Innovation Programme under grant agreement No 871161
2021
2022
2023
2024
11
12
1
2
3
4
5
6
7
8
9
10
11
12
1
2
3
4
5
6
7
8
9
10
11
12
1
2
3
4
5
6
7
8
9
10
11
12
1
2
3
4
5
6
Phase E - collection of reports on the roll-out
of the integrated management system
Financial Rules V 1
ERP Design
Phase C - preparation of ELI ERIC statutory policies
ERP Initial delivery
16/12/2020
Phase D - preparation to the ELI integrated
management system operation at ELI facilities
Activity
Rules and Processes
Task 2.1 – Implementation of access
agreements with ELI hosting organizations
Phase A - preparation of the key statutory
policies and of the management system concept
Task 2.2 – Design and implementation of resource
Management rules and processes, including cost
standards, cost control processes, budgetary processes
Phase B - definition of the ELI ERIC management
and organisational concept
Task 2.3 /2.4 /2.5 Design and implementation of
resource management rules and processes,
including cost standards, cost control processes,
budgetary processes, IT infrastructure,
training measures supporting the implementation of
the management system and tools, legal transition
from operating agreements- based operations
to fully integrated operations where applicable
Integrated
operations